Software Engineering

# Risk Mitigation Plan:

# Momento

Authors:

Kanan Badalov

Tunjay Huseynov

Tural Velizade

Mahammad Aliyev

Aykhan Manafov

Riga 2026

# Table of Contents

Table of Contents

1. Introduction

2. Risk Assessment Scales

2.1. Likelihood Scale

2.2. Severity Scale

3. Risk Summary Matrix

4. Detailed Risk Analysis and Mitigation

4.1. Security

4.2. Privacy / Legal

4.3. Technical

4.4. Operational

4.5. Business

5. Risk Priority Matrix

6. Mitigation Roadmap

7. Conclusion

# 1. Introduction

This document constitutes the Risk Mitigation Plan for the Momento mobile application, a location-based digital time capsule platform. It identifies and analyzes 15 key risks spanning security vulnerabilities, privacy and legal obligations, technical constraints, operational challenges, and business viability concerns.

Each risk is assessed using a five-level likelihood scale and a four-level severity scale. For each risk, the plan provides a description of its potential impact and a set of concrete, actionable prevention measures aligned with the project's technology stack.

This document is intended for the development team, project evaluators, and any stakeholders responsible for launch readiness decisions. It should be read in conjunction with the System Requirements Specification and the Security Vulnerability Analysis.

# 2. Risk Assessment Scales

All risks in this plan are assessed using the following standardized scales.

## 2.1. Likelihood Scale

| Level | Definition |
| --- | --- |
| Impossible | Cannot occur under any foreseeable circumstances given the architecture and deployment environment. |
| Negligible | Theoretically possible but has no recorded precedent in comparable systems and is highly unlikely to materialize. |
| Rare | Could occur but has a low probability; not expected under normal operating conditions. May have happened in similar systems. |
| Possible | Has occurred in similar systems and may recur. Should be actively monitored and mitigated. |
| Very Likely | Has occurred repeatedly in comparable platforms or is inherent to the application design. Will almost certainly occur without mitigation. |

## 2.2. Severity Scale

| Level | Definition |
| --- | --- |
| Low | Minimal impact; easily corrected with no significant disruption to users or operations. |
| Medium | Noticeable impact on user experience, performance, or operational cost. Requires planned remediation. |
| High | Significant disruption to functionality, user trust, or legal compliance. Must be addressed before or shortly after launch. |
| Critical | Fundamental threat to the application's core value proposition, user safety, or legal standing. Must be resolved before any public release. |

# 3. Risk Summary Matrix

The table below lists all 15 identified risks with their assigned likelihood and severity assessments.

| ID | Risk Title | Category | Likelihood | Severity |
| --- | --- | --- | --- | --- |
| R01 | GPS Spoofing / Location Forgery | Security | Possible | Critical |
| R02 | Insecure Direct Object Reference (IDOR) on Capsule Content | Security | Possible | Critical |
| R03 | Session Token Theft / JWT Vulnerabilities | Security | Rare | Critical |
| R04 | Push Notification Content Leakage via FCM | Security | Possible | Medium |
| R05 | Excessive Location Data Retention | Privacy / Legal | Possible | Critical |
| R06 | GDPR / Data Protection Non-Compliance | Privacy / Legal | Rare | High |
| R07 | Mass Assignment / SQL Injection | Technical | Rare | High |
| R08 | GPS Accuracy / Indoor Location Failure | Technical | Very Likely | Medium |
| R09 | Excessive Battery Drain from Continuous GPS | Technical | Very Likely | Medium |
| R10 | Cloud Storage Cost Overrun | Technical | Possible | Medium |
| R11 | PostGIS Geospatial Query Performance | Technical | Rare | High |
| R12 | Inappropriate / Illegal User-Generated Content | Operational | Possible | High |
| R13 | Capsule Spam / Low-Quality Content | Operational | Possible | Medium |
| R14 | Insufficient Critical Mass of Users | Business | Possible | High |
| R15 | Firebase / Third-Party Service Outage | Business | Rare | High |

# 4. Detailed Risk Analysis and Mitigation

The following subsections present each risk in full detail, organized by category. Each entry specifies the potential impact and concrete prevention measures tailored to the Momento technology stack.

## 4.1. Security

| R01 | GPS Spoofing / Location Forgery | Possible | Sev: Critical |
| --- | --- | --- | --- |
| Category: Security |  |  |  |
| Impact |  |  |  |
| Attackers can forge GPS coordinates to unlock capsules without physically visiting the location. This directly undermines the core game mechanic of the application, devalues genuine discoveries, and allows unfair accumulation of points. Creators' capsules may be unlocked by illegitimate discoverers, extending their expiry under false pretenses. |  |  |  |
| Prevention Measures |  |  |  |
| - Cross-validate location data server-side using multiple signals (Wi-Fi triangulation, cell tower data) where available. - Implement anomaly detection to flag users who discover capsules at physically impossible travel speeds or locations. - Use Android SafetyNet / iOS DeviceCheck to detect rooted or jailbroken devices running GPS mock applications. - Apply rate-limiting on discovery events per user per time window. - Log and audit discovery patterns for statistical outliers. |  |  |  |

| R02 | Insecure Direct Object Reference (IDOR) on Capsule Content | Possible | Sev: Critical |
| --- | --- | --- | --- |
| Category: Security |  |  |  |
| Impact |  |  |  |
| Unauthorized users could access capsule media (photos, voice notes) without physically visiting the location. If direct media URLs are exposed in API responses, anyone with the URL can fetch content, completely bypassing the discovery requirement. This constitutes a major privacy breach and defeats the application's core security premise. |  |  |  |
| Prevention Measures |  |  |  |
| - Never expose direct media URLs in API responses. Generate short-lived signed URLs (e.g., AWS S3 pre-signed URLs, maximum 15-minute validity) only after server-side proximity validation. - Enforce access control checks in the backend for every capsule content request, verifying the user's discovery record before issuing a URL. - Store all media in private S3 / Firebase buckets — no public-read ACL. - Implement comprehensive authorization tests covering all capsule API endpoints. |  |  |  |

| R03 | Session Token Theft / JWT Vulnerabilities | Rare | Sev: Critical |
| --- | --- | --- | --- |
| Category: Security |  |  |  |
| Impact |  |  |  |
| Stolen session tokens allow full account takeover — the attacker can drop or delete capsules, accumulate points, and access all personal data on behalf of the victim. If JWTs are misconfigured (e.g., 'alg: none' algorithm accepted), backend authorization is bypassed entirely, exposing user location history and personal media content. |  |  |  |
| Prevention Measures |  |  |  |
| - Always validate JWT signatures server-side using Firebase's public key endpoint; never accept unsigned or 'alg: none' tokens. - Set short JWT expiry times (e.g., 1 hour) with mandatory refresh token rotation. - Transmit tokens exclusively over HTTPS — enforce HSTS headers. - Implement token revocation on logout and on password change. - Store tokens in secure storage (iOS Keychain / Android Keystore), never in plain SharedPreferences or localStorage. |  |  |  |

| R04 | Push Notification Content Leakage via FCM | Possible | Sev: Medium |
| --- | --- | --- | --- |
| Category: Security |  |  |  |
| Impact |  |  |  |
| Push notifications containing capsule content or precise location details are visible on device lock screens, exposing data to anyone with physical access to the device. FCM server keys leaked in source code allow attackers to send arbitrary notifications to all users, enabling phishing and social engineering attacks. |  |  |  |
| Prevention Measures |  |  |  |
| - Send only opaque notification payloads (e.g., 'You have a new discovery!') — never include capsule content, coordinates, or user data in push notification bodies. - Store FCM server keys exclusively in backend environment variables or secret managers (AWS Secrets Manager, Google Secret Manager) — never in the mobile app bundle. - Rotate FCM server keys periodically and immediately upon a suspected breach. - Implement FCM token refresh logic and invalidate stale tokens on logout. |  |  |  |

## 4.2. Privacy / Legal

| R05 | Excessive Location Data Retention | Possible | Sev: Critical |
| --- | --- | --- | --- |
| Category: Privacy / Legal |  |  |  |
| Impact |  |  |  |
| Storing continuous GPS tracking data beyond operational necessity reveals precise user movement patterns and daily routines. A database breach would expose sensitive location history for all users, constituting a severe GDPR violation with financial penalties up to €20M or 4% of annual global turnover (GDPR Article 83). Combined with user profiles, this data could enable stalking or physical harm. |  |  |  |
| Prevention Measures |  |  |  |
| - Store only the GPS coordinates of dropped capsules and proximity check results — never log continuous user tracking data. - Apply data minimization: use geohashing (e.g., H3 or S2) to store approximate zones rather than precise coordinates where possible. - Encrypt all location data at rest using AES-256; apply column-level encryption in PostgreSQL for sensitive fields. - Define and enforce data retention policies: purge all location-associated data on account deletion. - Conduct a GDPR Data Protection Impact Assessment (DPIA) before public launch. |  |  |  |

| R06 | GDPR / Data Protection Non-Compliance | Rare | Sev: High |
| --- | --- | --- | --- |
| Category: Privacy / Legal |  |  |  |
| Impact |  |  |  |
| Processing personal data and location information without proper consent mechanisms, a compliant privacy policy, or data subject rights implementation exposes the project to regulatory enforcement, reputational damage, and potential launch blockers in EU jurisdictions. |  |  |  |
| Prevention Measures |  |  |  |
| - Implement explicit consent flows at onboarding, clearly explaining what location data is collected and why. - Publish a GDPR-compliant privacy policy before launch. - Build account deletion and data export (right of access / right to portability) features before the public release. - Appoint a Data Protection Officer (DPO) if required under GDPR Article 37. |  |  |  |

## 4.3. Technical

| R07 | Mass Assignment / SQL Injection | Rare | Sev: High |
| --- | --- | --- | --- |
| Category: Technical |  |  |  |
| Impact |  |  |  |
| Malicious users can inject crafted payloads to manipulate capsule metadata (e.g., override creator ID, set negative expiry, bypass the 1-per-24h restriction). SQL injection through unvalidated GPS or text fields could expose or corrupt the entire PostgreSQL database. Attackers could claim ownership of other users' capsules or place capsules at arbitrary coordinates without physical presence. |  |  |  |
| Prevention Measures |  |  |  |
| - Use DTOs (Data Transfer Objects) with strict field whitelisting — never bind HTTP request bodies directly to database entities. - Apply server-side validation for all inputs: GPS coordinate ranges, media MIME types, content size limits. - Use parameterized queries / JPA/Hibernate ORM exclusively — never concatenate user input into SQL strings. - Validate and sanitize all text content for XSS, especially for text capsule content rendered in the app. - Enforce the 24-hour duplicate coordinate rule at the database level with a unique constraint, not only in application logic. |  |  |  |

| R08 | GPS Accuracy / Indoor Location Failure | Very Likely | Sev: Medium |
| --- | --- | --- | --- |
| Category: Technical |  |  |  |
| Impact |  |  |  |
| GPS accuracy ranges from 3-15 m outdoors and degrades significantly indoors or in dense urban environments. Users standing directly at a capsule location may be unable to unlock it due to signal drift, leading to frustration, negative reviews, and high early-stage churn. |  |  |  |
| Prevention Measures |  |  |  |
| - Configure a tunable proximity radius (default 30-50 m) adjustable without an app update. - Allow Wi-Fi triangulation and Bluetooth beacon fallback for improved indoor accuracy. - Display a live GPS accuracy indicator in the UI so users understand when signal quality is poor. - Allow creators to optionally widen the discovery radius for their capsule at creation time. |  |  |  |

| R09 | Excessive Battery Drain from Continuous GPS | Very Likely | Sev: Medium |
| --- | --- | --- | --- |
| Category: Technical |  |  |  |
| Impact |  |  |  |
| Continuous background GPS polling can drain a device battery within 2-4 hours. Users will disable location permissions, restrict background activity, or uninstall the app — directly destroying the passive discovery mechanic that makes Momento valuable. |  |  |  |
| Prevention Measures |  |  |  |
| - Use the significant-location-change API (iOS) and Fused Location Provider (Android) instead of continuous high-accuracy tracking. - Switch to high-accuracy GPS mode only when the device is within 500 m of a known capsule cluster. - Implement configurable background fetch intervals (e.g., every 5 minutes outside of capsule zones). - Display a battery impact warning at onboarding and in location permission dialogs. |  |  |  |

| R10 | Cloud Storage Cost Overrun | Possible | Sev: Medium |
| --- | --- | --- | --- |
| Category: Technical |  |  |  |
| Impact |  |  |  |
| Uncontrolled media uploads (photos, voice notes) can cause AWS S3 / Firebase Storage costs to escalate rapidly as the user base grows. Orphaned media from deleted capsules accumulates silently. Without billing controls, a viral growth event could generate unexpected costs exceeding the project budget. |  |  |  |
| Prevention Measures |  |  |  |
| - Enforce per-capsule file size limits: photos ≤ 5 MB, voice notes ≤ 2 MB. - Compress media client-side before upload using appropriate codecs. - Automatically purge orphaned media files from cloud storage upon capsule deletion. - Set billing alerts and budget thresholds in the AWS / Firebase console. |  |  |  |

| R11 | PostGIS Geospatial Query Performance | Rare | Sev: High |
| --- | --- | --- | --- |
| Category: Technical |  |  |  |
| Impact |  |  |  |
| Without proper spatial indexing, proximity queries against a large capsule dataset will exceed the 3-second API response SLA defined in the non-functional requirements. This directly degrades the core map view experience and makes real-time discovery feel unresponsive. |  |  |  |
| Prevention Measures |  |  |  |
| - Create a GIST spatial index on the capsule location column in PostgreSQL. - Use ST_DWithin for radius-based proximity queries (optimized for GIST indexes). - Cache nearby capsule lists client-side with a short TTL (30 seconds) to reduce repeated queries. - Benchmark query performance with realistic data volumes (100K+ capsules) in the staging environment before launch. |  |  |  |

## 4.4. Operational

| R12 | Inappropriate / Illegal User-Generated Content | Possible | Sev: High |
| --- | --- | --- | --- |
| Category: Operational |  |  |  |
| Impact |  |  |  |
| Capsules containing explicit, hateful, or illegal content dropped in public spaces (schools, playgrounds, tourist sites) create significant legal liability and reputational damage. Without a moderation pipeline, the platform can be weaponized for harassment or illegal activity. |  |  |  |
| Prevention Measures |  |  |  |
| - Integrate AI content moderation on upload (Google Vision SafeSearch or AWS Rekognition) to automatically flag policy-violating images. - Provide an in-app reporting feature allowing users to flag inappropriate capsules. - Define community guidelines and acceptable use policies in the Terms of Service before launch. - Conduct a legal review of content liability exposure before public release. |  |  |  |

| R13 | Capsule Spam / Low-Quality Content | Possible | Sev: Medium |
| --- | --- | --- | --- |
| Category: Operational |  |  |  |
| Impact |  |  |  |
| Users dropping large numbers of empty or trivial capsules to farm points clutter the map, degrade the discovery experience for genuine users, and inflate the database with low-value records. |  |  |  |
| Prevention Measures |  |  |  |
| - Enforce the existing 24-hour / same-coordinate restriction rigorously at the database level. - Implement a configurable daily capsule drop limit per user. - Weight point rewards by the discovery rate of a user's capsules (high-value content earns more). - Require minimum content quality for text capsules (minimum character count, no whitespace-only content). |  |  |  |

## 4.5. Business

| R14 | Insufficient Critical Mass of Users | Possible | Sev: High |
| --- | --- | --- | --- |
| Category: Business |  |  |  |
| Impact |  |  |  |
| The discovery mechanic requires a sufficiently dense capsule network. In low-population areas or during early launch phases, users find no capsules and churn before experiencing the core value of the application. This creates a classic cold-start problem that can be fatal for a location-based social platform. |  |  |  |
| Prevention Measures |  |  |  |
| - Seed the launch with team-placed capsules across key locations in the target launch area. - Partner with university campuses for a controlled initial rollout (high density, tech-savvy users). - Create a 'capsule trail' feature that presents curated discovery paths to help new users find their first capsules. - Reward early adopters with bonus points and recognition to incentivize content creation before critical mass is reached. |  |  |  |

| R15 | Firebase / Third-Party Service Outage | Rare | Sev: High |
| --- | --- | --- | --- |
| Category: Business |  |  |  |
| Impact |  |  |  |
| Downtime of Firebase Authentication, Firebase Cloud Messaging, or Google Maps API makes authentication and core features simultaneously unavailable for all users. Third-party SLA breaches are outside the development team's control but directly affect the perceived reliability of Momento. |  |  |  |
| Prevention Measures |  |  |  |
| - Implement graceful degradation: cache map tiles locally, queue FCM notifications for retry on reconnection. - Architect the JWT-based session so tokens remain valid during brief Firebase Authentication outages (no online validation for every request). - Monitor third-party service status pages and set up automated alerts. - Define and document an incident response runbook covering each critical external dependency. |  |  |  |

# 5. Risk Priority Matrix

The table below ranks all 15 risks by priority for implementation planning, ordered from most to least critical.

| # | Vulnerability | Type | Severity | Priority |
| --- | --- | --- | --- | --- |
| R01 | GPS Spoofing / Location Forgery | Location Integrity | High | P1 – Critical |
| R02 | IDOR on Capsule Media | Access Control | Critical | P1 – Critical |
| R03 | Session Token Theft / JWT | Authentication | Critical | P1 – Critical |
| R05 | Excessive Location Data Retention | Privacy / GDPR | Critical | P1 – Critical |
| R06 | GDPR / Data Protection Non-Compliance | Legal/Regulatory | High | P2 – High |
| R07 | Mass Assignment / SQL Injection | Input Validation | High | P2 – High |
| R11 | PostGIS Geospatial Query Performance | Performance | High | P2 – High |
| R12 | Inappropriate / Illegal UGC | Content Safety | High | P2 – High |
| R14 | Insufficient Critical Mass of Users | Business Growth | High | P2 – High |
| R15 | Firebase / Third-Party Service Outage | Resilience | High | P2 – High |
| R04 | FCM Push Notification Leakage | Info Disclosure | Medium | P3 – Medium |
| R08 | GPS Accuracy / Indoor Failure | UX / Technical | Medium | P3 – Medium |
| R09 | Excessive Battery Drain from GPS | UX / Technical | Medium | P3 – Medium |
| R10 | Cloud Storage Cost Overrun | Cost / Operations | Medium | P3 – Medium |
| R13 | Capsule Spam / Low-Quality Content | Operational | Medium | P3 – Medium |

# 6. Mitigation Roadmap

The following phased roadmap organizes mitigation activities across the development lifecycle. Phases are ordered by the stage at which the risk must be addressed.

## Phase 1 — Pre-Development (Architecture Decisions)

These risks must be resolved through architectural design decisions before any code is written. Retrofitting these controls after development begins is significantly more costly.

- R02 – IDOR on Capsule Media: Design private storage buckets and signed URL architecture from day one.

- R03 – JWT / Session Security: Choose JWT library and configure validation strategy before implementing any API endpoints.

- R05 – Location Data Retention: Define the minimal data model for location storage at the database design stage.

- R06 – GDPR / DPIA: Conduct the DPIA and draft the privacy policy before any user-facing features are built.

- R07 – Mass Assignment / SQL Injection: Establish DTO patterns and ORM usage standards as project conventions from the start.

## Phase 2 — Development Sprint (Build Alongside Core Features)

These mitigations must be implemented in parallel with the corresponding core features during development sprints.

- R01 – GPS Spoofing: Implement anomaly detection and server-side cross-validation in the Capsule Discovery Submodule.

- R04 – FCM Notification Hardening: Enforce opaque payloads and secret management from the first push notification implementation.

- R08 – GPS Accuracy / Proximity Radius: Implement configurable radius and fallback location modes before the first map view release.

- R09 – Battery Drain Optimization: Integrate significant-location-change API from the first implementation of background GPS.

- R11 – PostGIS Query Indexing: Create spatial indexes and benchmark against target data volumes during the database development sprint.

## Phase 3 — Pre-Launch QA (Required for Public Beta)

These mitigations are required before the application is released to any public users.

- R10 – Cloud Storage Cost Controls: Implement and test file size limits, client-side compression, and billing alerts before public upload is enabled.

- R12 – Content Moderation Pipeline: Integrate and test the AI moderation service and in-app reporting flow before public launch.

- R13 – Anti-Spam / Rate Limiting: Enforce drop limits, duplicate coordinate constraint, and quality thresholds in pre-launch QA.

## Phase 4 – Post-Launch Monitoring (Ongoing Operational Vigilance)

These risks require continuous monitoring and strategic responses that evolve with the platform's growth.

- R14 – User Critical Mass Strategy: Execute the campus launch strategy, seed capsules, and track discovery rate KPIs post-launch.

- R15 – Third-Party Service Resilience: Monitor Firebase / Google Maps SLA dashboards, test graceful degradation quarterly, and maintain the incident response runbook.

# 7. Conclusion

The 15 risks identified in this plan represent the most significant threats to the Momento application across its security, legal, technical, operational, and business dimensions. The most severe risks – GPS Spoofing, IDOR on Capsule Media, Session Token Theft, and Excessive Location Data Retention – are rated Critical and must be fully addressed before any public release.

Six additional risks rated High — including GDPR compliance, SQL Injection protection, PostGIS performance, content moderation, user critical mass, and service resilience – must be addressed before or immediately following public launch.

The remaining five Medium risks, notably GPS accuracy degradation and excessive battery drain, are rated Very Likely or Possible and must be handled during core development to prevent early user churn.

All mitigation measures described in this plan are achievable within the specified technology stack (React Native, Java/Spring Boot, PostgreSQL/PostGIS, Firebase, AWS S3) and are aligned with OWASP Top 10 guidelines, GDPR requirements, and Firebase security best practices. No significant architectural changes are required beyond those already implied by good engineering practice.

Riga 2026